🧩 Full-Stack React + Next.js Assignment

Project Title: Smart E-Commerce Admin Dashboard

The student will build a professional web application using Next.js (React), API routes, authentication, and database — similar to what companies actually build.

🎯 Goal of the Assignment

To train the student in:

- Real-world React

- Next.js routing & SSR

- Forms, validation, and API calls

- Authentication & role management

- CRUD operations

- Dashboard UI

- Data handling

- Deployment-ready code

🧠 What the Student Will Build

A web-based admin panel for a small e-commerce business.

It will manage:

- Users

- Products

- Orders

- Categories

- Reports

- Authentication (Login / Signup)

🗂 Tech Stack (Mandatory)

| Layer | Tech |
| --- | --- |
| Frontend | Next.js (React) |
| Styling | Tailwind CSS |
| State | React hooks |
| Backend | Next.js API Routes |
| Database | MongoDB |
| Auth | JWT |
| Deployment | Vercel / Localhost |

📅 30-Day / 120-Hour Work Plan

Week 1 – React + Next.js Foundations (20 hrs)

- Create Next.js project

- Pages & routing

- Layout, Navbar, Sidebar

- Tailwind CSS

- Create login & dashboard UI

Deliverables:

- Landing page

- Login page

- Dashboard layout

Week 2 – Authentication System (20 hrs)

- Signup / Login API

- JWT token system

- Protected routes

- Session handling

Deliverables:

- Working login

- User saved in database

- Dashboard accessible only after login

Week 3 – Product & Category Module (25 hrs)

Admin can:

- Add product

- Edit product

- Delete product

- Add categories

- Assign category to product

Deliverables:

- Product CRUD

- Category CRUD

- API routes connected to DB

Week 4 – Order Management (25 hrs)

- Create orders

- View order list

- Order status update (pending, shipped, delivered)

- Customer info

Deliverables:

- Order module

- Status change UI

Week 5 – Reports & Dashboard (20 hrs)

- Total sales

- Total orders

- Total products

- Charts (Recharts / Chart.js)

Deliverables:

- Analytics dashboard

- Sales summary

Week 6 – Finalization (10 hrs)

- Validation

- Error handling

- UI polish

- README

- Project submission

📁 Database Structure (MongoDB)

Users

_id

name

email

password

role (admin, staff)

createdAt

Products

_id

name

price

description

categoryId

image

stock

createdAt

Categories

_id

name

description

Orders

_id

customerName

products [ { productId, qty } ]

totalAmount

status

createdAt

📝 Evaluation Criteria

Student will be graded on:

- Code quality

- Folder structure

- React usage

- API design

- UI quality

- Database usage

- Security (JWT)

- Project completeness

🏆 Final Submission

The student must submit:

- GitHub repository

- Live URL (optional)

- Screenshots

- README file explaining setup

If you want, I can next provide:

✔️ PDF version for sharing with students
✔️ Grading Rubric (marks based)
✔️ Beginner-friendly simplified version

Just tell me what you want.